Minutes for meeting on 02/03/2026

Project: AI Powered Power Electronics Design

Date: 02/03/2026

Group Members: Atakan, Chris, Zijian, Yuhao

Attendants:  Atakan, Chris, Zijian, Yuhao

- Opening at 11:10 AM

- Minutes last meeting

  - Corrections/feedback from the group:

N/A

  - Corrections/feedback from the supervisor:

N/A

- State of the project

  - Completed tasks/milestones since last project meeting:

(who did what)

- Everyone:

Finished the first version of the project planning.

Did a minor literature review.

- Planning

  - Open tasks until the next project meeting:

- Everyone:

Conduct a more comprehensive literature review.

Think about possible approaches for the project.

  - Planning of the complete phase (any adjustments?)

Still on track, but there is a little lag.

No certain adjustments.

- Any other business/Questions/Discussions

  - From group:

- How can we gain more knowledge about the HPC, so that we can make more realistic planning.

- Asking for the comments on the current planning.

  - From tutor:

- Regarding the HPC, there will be a skill class session next week. The supervisor can also offer extra time to introduce more about HPC.

- Comment on the Planning:

- The First model training may actually take more time than indicated, as the Step1,2,3 are the main part of the project. The model refinement is great, but shouldn’t take more time than building the model.

- The word ‘Data Collection’ can be misleading, considering the reinforcement learning is very likely to be used.

- If the group needs more knowledge about circuits, Nart can allocate additional time to provide answers.

- Closing at 12:10 AM